## Slide 1
B - The Outliers
01
Software Engineering Project · Weekly Progress Report W03
Context-aware AAC board
Veronika, Jiahui, Thibaut and Abid
Notes: Timing: 15 seconds. Weekly progress report for week 3: technical progress, deliverables (Assignment 1, the SRS) and team management. Total about 10 minutes.

## Slide 2
Progress report outline
02
Three parts, about 10 minutes in total
01
Technical progress
System development
Requirements overview, existing foundation and the structure of the remaining requirements
≈ 4.5 min
02
Experimental progress
Deliverables
Completed SRS content and the allocation of the remaining Assignment 1 work
≈ 2.5 min
03
Project progress
Team collaboration and management
Roles, responsibilities and the allocation of experimental tasks
≈ 2 min
Notes: Timing: 20 seconds. We follow the three-part structure: technical progress, deliverables, and team collaboration and management.

## Slide 3
System requirements overview
03
01 Technical progress · what the system must do
ARCHITECTURE (SRS 2.1)
User
AAC user
Frontend
React, browser
Backend API
FastAPI
Speech output
English voice
Sentence provider
mock now; VLM/LLM later
Database
SQLite / PostgreSQL
HTTP/JSON
PRODUCT FUNCTIONS (SRS 2.2)
01
Add context
symbols / intent text, scene hint, optional photo
02
Generate
up to three complete English sentences
03
Choose & speak
spoken only after explicit confirmation
04
Reject & regenerate
new options, no repeats
05
Keep records
requests, suggestions, feedback
06
Operate
health / readiness, configuration
English only · web first, mobile optional · AI behind one interface
Notes: Timing: 50 seconds. The Context-aware AAC Board is a new standalone web application; Cboard is only inspiration. The user adds context, the backend asks a replaceable sentence provider for up to three complete English sentences, and nothing is spoken until the user confirms. Requests, suggestions and feedback are stored for evaluation.

## Slide 4
Existing foundation: backend starter v0.1
04
01 Technical progress · what already runs
6
API endpoints (API v0.1)
26
automated test cases passed
19 / 45
requirements passed (5 partly)
WHAT WORKS
✓ Input validation: symbols, intent, scene hint
✓ Photo check, resize and metadata removal
✓ Mock suggestions, accept / reject, no repeats
✓ Persistence with Alembic migrations (SQLite)
✓ /health and /ready checks; CI on every push
NOT YET DONE
○ Real AI provider (mock only, not AI)
○ Team web frontend (only a demo test page)
○ Authentication and user ownership
○ Docker Compose deployment and hosting
○ Live PostgreSQL and Windows verification
Notes: Timing: 1 minute 15 seconds. The backend starter v0.1 is the foundation. It already validates input and photos, generates suggestions with a mock provider (fixed water/coffee templates, not AI), records feedback and survives restarts. 26 pytest cases, Ruff and the migration check passed on Linux with SQLite. Not verified yet: live PostgreSQL, Windows, real speech audio and browser click-through. Missing on purpose: real AI, our own frontend, authentication and deployment.

## Slide 5
45 requirements in six areas
05
01 Technical progress · classification and current status (SRS 3 and 4)
Chart: 
| 3.6 AI/ML (6) | 3.5 Design & implementation (7) | 3.4 Compliance (2) | 3.3 Quality of service (13) | 3.2 Functional (11) | 3.1 External interfaces (6)
Passed | 2 | 2 | 0 | 6 | 7 | 2
In progress | 1 | 3 | 1 | 3 | 0 | 0
Manual check not run | 1 | 0 | 0 | 0 | 2 | 3
Not started | 2 | 2 | 1 | 4 | 2 | 1
19
passed
8
in progress
6
manual check not run
12
not started
Source: SRS 4, Verification table
Notes: Timing: 1 minute 15 seconds. The SRS has 45 requirements with IDs REQ-AREA-NNN, grouped in the six IEEE areas. 19 pass their tests, 5 of them only partly (mock or backend only). 8 are in progress, 6 are implemented in the demo page but the manual check has not been run, and 12 are not started. Most of the open work is in quality of service, design and implementation, and AI/ML.

## Slide 6
Requirements still to develop
06
01 Technical progress · grouped by increment (SRS 2.6)
INCREMENT 1
Café scenario
REQ-POC-001 café end to end
REQ-FUNC-010 web frontend flow
REQ-INT-006 symbol board mapping
REQ-ML-001…006 real provider
REQ-SEC-004 safe display
Thibaut · Veronika · Jiahui
BEFORE PUBLIC TRIAL
Deploy and protect
REQ-DIST-001 Docker Compose
REQ-SEC-005 authentication
REQ-SEC-006 rate / cost limits
REQ-SEC-003 secrets
REQ-OBS-001 privacy-safe logs
Abid Ali
BEFORE REAL USERS
Consent and licence
REQ-SEC-007 consent, retention
REQ-COMP-001 licences
All
INCREMENT 2
More situations
REQ-FUNC-011 bus, doctor, …
Mobile version (optional)
All · Thibaut
Also open: 10 TBD decisions in SRS Appendix B (targets, model, hosting, auth method, limits, …)
Notes: Timing: 1 minute 15 seconds. The remaining requirements are grouped by when they are needed. Increment 1 is the cafe scenario in our own frontend with the real AI provider. Security and deployment requirements must be done before any public trial; consent and licensing before real users. Increment 2 adds more everyday situations. The mobile version stays optional.

## Slide 7
Assignment 1: SRS completed so far
07
02 Experimental progress · docs/requirements/SRS.md (IEEE template)
SECTIONS DRAFTED
✓
1. Introduction
purpose, scope, glossary, references
✓
2. Product overview
context diagram, 9 constraints, 6 assumptions, apportioning
✓
3. Requirements
45 IDs: interfaces, functional, QoS, compliance, design, AI/ML
✓
4. Verification
method, test link and status for each requirement
✓
5. Appendixes
example scenario, 10 open issues, data model
VERSION HISTORY
v0.1
2026-10-13
Initial draft from the proposal slides and backend starter
v0.2
2026-10-13
Standalone product; Cboard only inspiration
Next
by Week 7
Close TBDs, peer review, submit SRS
Companion documents: docs/API.md (API v0.1) · docs/VERIFICATION.md · docs/TEAM_NEXT_STEPS.md
Notes: Timing: 1 minute 15 seconds. The SRS follows the IEEE-based template. Version 0.1 was drafted from the proposal and the backend starter; version 0.2 redefined the product as standalone, with Cboard only as inspiration. All five sections are drafted: 45 requirements, each with a verification method and status. Course milestones are recorded in 3.5.8 and the context diagram is in Mermaid so GitHub renders it. Ten decisions are still TBD.

## Slide 8
Remaining Assignment 1 work
08
02 Experimental progress · SRS due Week 7, split by SRS ownership
Owner | Area | SRS items to close | Open issues
Thibaut | Frontend | UI design, accessibility standard (REQ-INT-001); symbol mapping (REQ-INT-006) | #7
Veronika | Backend + data | Response-time target (REQ-PERF-001); provider timeout (REQ-REL-002); PostgreSQL check (REQ-PORT-001) | #1, #5
Jiahui | AI | Model choice; evaluation set and quality thresholds (REQ-ML-001…006) | #2, #8
Abid Ali | Deployment | Hosting, authentication method, rate and spending limits, availability target | #1, #3, #4, #5
All | Shared | Consent and retention; repository licence; increment dates; final review | #6, #9, #10
W3 SRS v0.2 drafted
Next Owners close TBDs
Then Cross-team peer review
W7 SRS submitted
Notes: Timing: 1 minute 15 seconds. The remaining SRS work is split by the ownership in SRS 2.6: each owner closes the TBD values and open issues of their own area, and shared items are done by everyone. Before submission in Week 7 we run the cross-team peer review through GitHub Issues. Dates for the individual steps are still to be agreed (open issue 10).

## Slide 9
Roles and responsibilities
09
03 Project progress · one owner per component (SRS 2.6)
T
Thibaut
Frontend
Symbol-board web app, UI flow, speech output, optional mobile
OWNS
REQ-INT-001…003, 006 · FUNC-007, 008, 010
V
Veronika
Backend + data
FastAPI, validation, database, migrations, feedback storage
OWNS
REQ-FUNC-001…006, 009 · INT-004, 005 · REL · PERF
J
Jiahui
AI
Model selection and prompts, sentence quality, evaluation
OWNS
REQ-ML-001…006
A
Abid Ali
Deployment
CI, Docker Compose, hosting, security limits, logging
OWNS
REQ-BUILD-001 · DIST-001 · SEC-003, 005, 006 · OBS-001
All members: requirements, testing and integration; shared REQ-SEC-007, COMP-001/002, CM-001, FUNC-011.
Notes: Timing: 1 minute. Each component has one owner. Thibaut owns the web frontend, Veronika the backend and data, Jiahui the AI provider, and Abid Ali deployment, operations and CI. Everyone contributes to requirements, testing and integration.

## Slide 10
Collaboration and task allocation
10
03 Project progress · how we work and the first experimental tasks
HOW WE WORK
1
GitHub
bhsei/26B, work on main
2
Commits
one per document, course message format
3
Reviews
one GitHub Issue per document version
4
CI
ruff, pytest, alembic on every push
5
Files
shared Google Drive
FIRST EXPERIMENTAL TASKS
Owner | Task | Done when
Thibaut | Build the symbol board; send the selected tile to the API | "water" tile shows suggestions
Veronika | Connect frontend calls; provider tests for timeout and bad output | Team runs backend from README
Jiahui | Real provider behind SentenceProvider; synthetic café photo test | Photo + intent give evaluated options
Abid Ali | Docker Compose stack; migration on isolated PostgreSQL | Stack starts, /ready is ready
All | First usability scenario and small evaluation set | Agreed and documented
Notes: Timing: 1 minute. We work on main in bhsei/26B, one commit per document with the course message format, peer reviews as GitHub Issues, and CI on every push. The first experimental tasks come from TEAM_NEXT_STEPS and are adapted to the standalone frontend: each owner has one small, checkable task, and all of us define the first usability scenario and evaluation set.

## Slide 11
THANK YOU FOR YOUR
ATTENTION!
11
Veronika, Jiahui, Thibaut and Abid
Notes: Timing: 15 seconds. Thank the audience and take questions.